# Terms of Reference for consultancy work for

# the development of an electro-mobility policy framework and roadmap for Zimbabwe

# Background

The challenge of climate change requires Zimbabwe to access and develop technologies relevant for implementing appropriate mitigation and adaptation projects and actions. At a national level, climate action is supported via its Nationally Determined Contribution (2015), National Climate Change Response Strategy (2015), National Climate Policy (2017),  National Transport Master Plan (2018), Renewable Energy Policy (2019), Vision 2030 (2019) and its Low Emission Development Strategy  (2019), all of which  seek to maintain GHGs emissions at a minimal level and ensure low carbon economic development. This national policy environment aligns with Zimbabwe’s international commitments through the African Union Agenda 2063, SADC Industrialization Strategy and the Post-2015 Global Development Agenda.

Zimbabwe’s National Climate Policy (2017) commits to ‘accelerating mitigation measures by adopting and developing low carbon development pathways.’ In 2018, Zimbabwe completed its Transport Master Plan with a prioritized list of short-term, medium-term and long-term transport sector investments. Zimbabwe acknowledged that its transport systems should be developed to be compatible with environmental concerns, for example by reducing pollution in urban areas.

In 2019 the Government of Zimbabwe launched the NDC Implementation Framework to guide the implementation of the current energy sector focused NDC. Building on these achievements, Zimbabwe’s long term Low Emission Development Strategy (LEDS) follow an economy-wide approach over the period 2020-2050, guiding emissions reductions to 2050. This introduced a low carbon transport package as part of its LEDS strategy within the energy sector. This Response Plan aims to enhance r the enabling environment where the transport policy objectives of the Government of Zimbabwe can be met with an accompanying action plan and framework to guide implementation and curb emissions growth while delivering green growth opportunities.

There are a number of challenges for road transport in Zimbabwe due to (i) the high rate of motorization, with the vehicle fleet doubling every 10 years, (ii) the level of reconditioned cars imported from industrialized countries, and (iii) the contribution of GHG emissions from transport, mainly from direct combustion of fossil fuels and CO2. Nearly 97 per cent of transportation GHG emissions come through direct combustion of fossil fuels, with the remainder being carbon dioxide (CO2) from hydro-fluorocarbons emitted from vehicle air conditioners and refrigerated transport. The GHG emissions from energy use (2015) (below) indicate transport as a significant contributor at 22%, with projected emission growth under the BAU scenario to 2050.

Transport is seen by the Government of Zimbabwe as an enabler for other sectors. Urban sprawl, particularly in Harare and Bulawayo, has resulted in increased commute distances for citizens. The Climate Response Strategy (2015) described how the major challenges for the road transport sector include the rate of motorization and the quality of fuel. The traffic  is increasing rapidly with the vehicle fleet doubling every 10 years. Under its Physical and Social Infrastructure pillar, it committed to introducing a transport policy framework that encourages the use of low carbon transport, such as electric vehicles, and the integration of climate resilience into transport planning and infrastructural development.

UNEP DTU Partnership(UDP)  is implementing a request received from Zimbabwean government to Climate Technology Centre and Network (CTCN) to:

- Develop a cohesive electro-mobility policy, planning and market framework to transform Zimbabwe’s transport sector, aligned to its Low Emissions Development Strategy (LEDS, 2019) that commits to consideration of policy amendments to guide private sector investment into the economically viable abatement potentials.

- Assess the market readiness, enabling measures and instruments to aid the deployment of Electric Vehicles in Zimbabwe, aligned to its LEDS commitment to conduct economic cost/benefit analyses of mitigation measures.

- Deliver an action plan and business case for electric vehicles and associated charging infrastructure deployment; and

- Work with the Government of Zimbabwe to build the capacity of stakeholders, to facilitate the delivery of a comprehensive electro-mobility roadmap and charging infrastructure.

The anticipated outcome from implementation of this CTCN Response Plan is an electro-mobility policy and framework that presents a number of strategic, long-term, participatory transformational measures that will drive climate-resilient and low carbon growth in Zimbabwe. This will contribute to developing a modern, sustainable, effective, forward-looking and results-driven transport sector and energy sector.

# Objectives

The development of an Electro-mobility policy for Zimbabwe, incorporating implementation frameworks for the deployment and scale-up of Electric Vehicles. Project organisation and approach

The project follows a country-driven approach led by the National Designated Entity (NDE), Ministry of Energy and Power Development (MoEPD) and the Ministry of Transport and Infrastructure Development (MTID).  A steering committee will coordinate the review of the deliverables and the implementation of the project. It would be the focus for stakeholder engagement (especially vulnerable groups), be a convening power for public, private and civil society stakeholders and ensure that the project implementation by the national and international consultants is delivered with the highest level of impact and best value for money considerations.

# Scope of Work

To achieve the above objectives, the following activities will be carried out with indicated deliverables. The responsibilities of the consultant and deliverable have been indicated against each activity/ sub-activity.

### Activity 1- Assessing Market Readiness and Policy Framework for the deployment of selected electric mobility (e-mobility) in Zimbabwe

A review of the existing state of the urban passenger road transport sector, identification of barriers and barrier removal measures, including regulatory, financial and other policy measures, will be undertaken in this activity for the deployment of selected e-mobility type in Zimbabwe. The activity consists of the following sub-activities;

  - Review of the urban passenger road transport sector in Zimbabwe. This should include stock of vehicles and its growth trend, transport plan and projections (if any), institutional, policy frameworks including regulations for pollution (if any) and/or banning/penalizing the importation of polluting vehicles, GHG emission profile, sectoral NDC commitments (if any), and other relevant information.

Deliverable:  Review report on urban passenger road transport sector in Zimbabwe

  - Prioritising the vehicle types (Buses, rickshaws, cars, scooters) for selection of vehicle types for the introduction of e-mobility: It is important to introduce e-mobility for the vehicle types that can make a maximum contribution to the national goals in terms of sustainable development impacts and mitigation of GHGs. This analysis will indicate the value that each type of selection can add to the above two parameters (sustainable development impacts and GHG mitigation) so that an informed decision can be taken by policymakers.  The sub-activities include;

    - Mapping the current market for vehicles (Historical Trends and Future Projections)  based on data collected in Activity 1.1

    - Analysing the mitigation potential and related costs of EVs (for each vehicle type) (Methodology will be provided by UDP and training given if needed.

    - Assessment of Sustainable Development Impacts from the adoption of Electric Vehicles (Buses, rickshaws, cars, scooters, Ebikes). It will include impact of EVs on challenges related to fuel, import bill and transport sector efficiency. (Methodology will be provided and training given if needed.).

    - Assessment of retrofitting possibilities- challenges and opportunities

    - Prioritisation of vehicle types for e-mobility using Multi-Criteria Assessment (Methodology will be provided by UDP and training given if needed.). A sub-sector within urban passenger transport could also be prioritized using the methodology.

Deliverable:  Report on prioritisation of vehicle types for the introduction of e-mobility in Zimbabwe

  - Barrier analysis for the prioritised  Electric Vehicles using value chains, problem tree analysis, etc., which includes the following sub-activities;

    - Mapping the value chain for prioritised EVs

    - Mapping the current policies and regulations for EVs

    - Mapping the current services and infrastructures for EVs (including the reliability of electricity supply)

    - Identifying  Barriers from activities 1.3.1 to 1.3.3 (including economic and financial barriers, institutional barriers (policy and  regulatory), technical barriers, awareness, infrastructure and other relevant barriers for market readiness, and safety issues

The methodology for barrier analysis will be provided by the UDP and training given if needed.

Deliverable:  Report on Barriers Analysis for the prioritized Electric Vehicles

  - Identification of the  measures to address identified Barriers, which includes the following sub-activities;

    - Financial measures such as EV purchase grant scheme, charging support, accelerated capital allowances, and excise relief etc.   for addressing economic and financial barriers

    - Identification of measures such as facilitating local assembly, manufacturing  and exports support for addressing technical barriers and creating local capacity, including for EV maintenance

    - Identification of  measures (such as public awareness campaign, display of EVs, demonstration, press releases, a website for EVs related information etc.  that improve awareness

    - Identification of measures to address regulatory, infrastructure and institutional barriers (including for battery O&M and charging)

UDP will provide a generic list of measures to the consultant based on global best practices. The consultant will undertake discussions and consultations with various stakeholders, including policymakers, industry professionals, experts and others. This is to identify measures specific to Zimbabwe. It may involve relevant data collection, discussions with / meeting of relevant stakeholders, and administering questionnaires/interviews of stakeholders. Necessary guidance on methods to be adopted will be provided by UDP, wherever needed.

Deliverable:  A report on measures identified for Zimbabwe to address the barriers.

  - Draft Report on National Electric Mobility

UDP will draft a Market Readiness and Policy Framework Report for the deployment of selected electric mobility (e-mobility) in Zimbabwe and the consultant will support UDP, depending on the requirement.

Deliverable:  Support for "Final National Electric mobility Policy and Market Readiness Framework" Report

### Activity 2- Developing concept notes for recommendations and priority actions on topics related to EV promotion

EV awareness and promotional measures require the development of a mix of brochures, concept notes and guidelines for stakeholders including users, service providers, and others. Basic information for this should be available from the data gathered in Activity 1.

  - Develop a brochure for citizen/users providing information on EV Vehicles

  - Develop a concept note covering the fiscal measures (such as EV Purchase Grant Scheme,  Charging support, Accelerated Capital Allowances, and Excise Relief)

  - Develop Guidelines for charging equipment planning and installation in city and norms for intercity charging points

  - A note on safety considerations for EVs

The consultant will have full responsibility for the sub-activities 2.1 to 2.3. UDP will provide Global Best Practices for charging equipment, which then can be appropriately modified for adoption in Zimbabwe UDP will review and provide suggestions

Deliverable:  Finalised concept notes /brochures (4 No.)

### Activity 3 - Developing Policy Roadmap at the national level including regulatory, taxation and subsidy policies to drive the deployment of EVs in Zimbabwe

Once various barriers and measures- regulatory, institutional. financial and others- have been identified to address the barriers, the next step is to prioritize the actions and make a time-bound plan, indicating resource requirements to help implementation of the measures. It includes the following activities;

  - Data collection and stakeholder input to inform the development of the policy roadmap  includes;

    - Framework  development for the  policy roadmap

    - Prioritisation of measures (included in the Draft Report on National Electric Mobility and Market Readiness Framework)  for infrastructure development (for EV Charging and O&M), regulatory frameworks, awareness campaigns, monetary and fiscal and other support measures for various actors involved in the value chain (local manufacturers, dealers, users etc.)

    - Identification of institutions involved and assignment of  responsibilities for implementation

    - Defining of timeframe and budgets needed for implementation of various  activities;

    - Defining  risks and indicators for monitoring and reporting on the implementation of the roadmap

    - Finalization of the roadmap in consultation with key stakeholders

The consultant will support UDP through meetings/workshops/consultation with stakeholders, data collection and inputs from key stakeholders on budgets, timelines and indicators for monitoring of actions in the draft roadmap.

UDP will draft the Policy Road Map Report based on various inputs from stakeholders from these sub-activities.

Deliverable:  Support for Finalised policy roadmap.

### Activity 4 - Organising Roadmap validation workshop

Several stakeholders will be involved in the implementation of the roadmap and therefore their feedback must be taken into consideration while finalising the roadmap.  A workshop will be organised to discuss the draft roadmap and all relevant stakeholders will be invited to the workshop. The stakeholder's feedback will be included while finalising the roadmap.

The consultant will organise the roadmap validation workshop and obtain the feedback from the stakeholders on the roadmap.

Deliverable:  Report of the workshop.

### Activity 5-   Public Awareness raising on EVs

Awareness-raising is an important activity whenever a new technology is introduced and the public needs to aware of its potential and benefits before they decide to adopt it. A variety of measures such as media campaigns, technology demonstration through deployment in selected visible segments (eg. government vehicles, test drives at dealers showrooms) etc. may be needed. The end of the project workshop provides an opportunity to raise awareness among selected key stakeholders to understand the potential and benefits of EVs so that they help promote and deployment of EVs in Zimbabwe.  A survey of the stakeholders can also help understand the level of awareness and attitude to EVs, which can help fine-tune the plan. The activities include;

  - A draft  Plan for Public Awareness Programme: It includes;

    - Organise a survey of a wide range of stakeholders to gauge awareness and confidence in EVs and attitude to their deployment.

    - Identify public awareness issues based on discussions with stakeholders

    - Prepare a  Plan for Public Awareness Programme (campaign)  based on the information generated on the identified issues in the project; for example government plan for EV, fiscal incentives, regulations, infrastructure development  (charging facilities) etc.

The consultant will be responsible for consultation with relevant stakeholders on both awareness issues identified and the campaign proposal. UDP will provide inputs based on the review of the draft outputs.

Deliverable:  Report on awareness issues identified and a Plan for Public Awareness Programme.

  - Organise Final project workshop to disseminate findings and raise awareness on EVs among key stakeholders

Deliverable:  Report of the workshop

# Budget

The budget for the consultancy contract is USD 45,000 to cover all his costs including local travel related to survey work.  In addition to this budget, the consultant will be reimbursed expenses for the steering committee meeting, stakeholder meetings and two workshops

Around 8-10   steering committee/stakeholder meetings are envisaged.

There will be two main workshops for which approved expenses for the workshop would be reimbursed by UDP.

# Payment

- Payment of fees will be based on submission of deliverables. Deliverables will be fully defined in the contract.

# Qualifications and Skills

The appointed consultants should have the following qualifications/skills:

Essential

- Degree in urban transport, urban studies, civil engineering, environment , energy or related field

- 10 years’ experience within Zimbabwe/  Africa Southern region), including conducting barrier analysis, market readiness assessments and developing roadmaps/action plans

- Experience of developing, facilitating and delivering stakeholder workshops and group facilitating aimed at engaging multiple actors

- Working knowledge and experience in the energy and transport sector of Zimbabwe.

- Experience of initiatives focussing on electro-mobility

- Experience in conducting surveys.

- Experience of working with data

- Ability and experience to interview government agencies and private sector

- Proficient analytical and writing skills and excellent English communication skills

Highly Desirable

- Postgraduate degree in urban transport, energy, environment or related fields

- Experience in transport demand modelling. Also, energy modelling experience desirable.

- Knowledge of UN procedures

# Working Arrangement

Referred here as "Consultant", the consultant can be a firm or individual consultants. The consultant will be retained on a contract with the UNEP DTU Partnership (UDP)  and payments based on deliverables. The consultant would be required to be available for the timely completion of deliverables throughout the project.

The consultant will work under the supervision of the Ministry of Energy and Power Development   and will agree on face-to-face workdays at its offices as per the progress of work.

# Language

All outputs should be prepared and submitted in the English language to the UNEP DTU Partnership.

# Duration

Assignment to be completed by 30 April, 2021.

# Confidentiality and ownership of results

## The contracted consultant is obliged to maintain confidentiality regarding the activities they carry out and the information they receive from the stakeholders. . All information, results and products whether tangible or intangible resulting from the services provided by the Consultant is the property of UDP and will be assigned to UDP.  Any publication or dissemination based on the reports of the projects after the contract is over   may only be executed after authorization of such by the UDP.

This Vision is anchored on re-engagement with the Global Community, private sector-led rapid growth and development as well as enhanced domestic and foreign investment as encapsulated by the mantra “Zimbabwe is open for business”.

A number of programmes have been implemented to promote the adoption of renewable energy technologies such as National Energy Policy, Sustainable Energy for All (SE4ALL), The National Biogas Programme, Rural Electrification (using solar mini-grids), Nationally Determined Contributions (NDCs), Renewables Readiness Assessment (RRA), National Biofuels Policy among others

Zimbabwe has delivered numerous international policy inputs  to mitigate the negative effects of climate change such as its National Communication to the UNFCCC (1998/2012/ 2015), and National Adaptation Plan (NAP)

NDE is the CTCN focal point within the Climate Change Management Dept.
Ministry of Environment, Climate, Tourism and Hospitality Industry .